# Solution Design Document – Sales Recommendation System

# Version History

v1.0 Initial draft

# Executive Summary

This project aims to build a recommendation system to suggest relevant products to customers based on historical sales and behavior data.

# Purpose of Solution Design Document

This document defines the design, scope, and technical approach for the recommendation system.

# Project Background

The client has large sales datasets but lacks personalized recommendations.

# Project Team

Data Scientist, Data Engineer, Business Analyst, Project Manager

# Point of Contact

Project Manager – client side, Data Science Lead – vendor side

# Business Requirements

Provide personalized recommendations to improve cross-sell and up-sell.

# Scope

Includes data ingestion, model training, API deployment and reporting.

# Success Criteria

Increase conversion rate by 10% within 3 months.

# Solution Overview

ML-based collaborative filtering with content-based fallback.

# Automation Flow

[To be added]

# Implementation Timeline

6 weeks total – 2 weeks data prep, 2 weeks modeling, 2 weeks deployment.

# Technology Stack

Python, Pandas, Scikit-learn, Azure ML, Power BI

# Current State Process Flow

[To be added]

# Future State Process Flow

[To be added]

# Functional Requirements

Generate top-5 recommendations per user in real time.

# Technical Requirements

API latency < 200ms, daily batch retraining.

# Assumptions and Considerations

Sufficient historical data available.

# Risks and Dependencies

Data quality issues, changing business logic.